Sprint 1 — User Stories & Structured Specifications

Module: User & Admin Authentication | Project: READhub

User Stories

| Story ID: US-01 Story Title: User Registration | Priority: High Estimated Hours: 4 |
| --- | --- |
| User Story: As a new user, I want to create an account so that I can access the READhub platform. Description: This story covers the registration process for new users, including input of personal details, validation of fields, and confirmation of successful account creation. Sub User Stories: - As a new user, I want to fill in my name, email, and password so that my account can be created. - As a new user, I want to receive a validation message if I enter an invalid email or weak password so that I can correct my input. - As a new user, I want to see a confirmation message after successful registration so that I know my account has been created. Acceptance Criteria: - Registration form must include name, email, and password fields. - System must validate email format and enforce a minimum password length. - A success message must be shown after successful registration. - Duplicate email registration must be rejected with an error message. |  |

| Story ID: US-02 Story Title: User Login | Priority: High Estimated Hours: 3 |
| --- | --- |
| User Story: As a registered user, I want to log in to my account so that I can access my personalized features. Description: This story involves authenticating existing users by verifying their email and password credentials and granting them access to the platform upon success. Sub User Stories: - As a registered user, I want to enter my email and password to log in so that I can access the platform. - As a registered user, I want to see an error message if I enter incorrect credentials so that I know my login failed. - As a registered user, I want to be redirected to the home/dashboard page after a successful login. Acceptance Criteria: - Login form must include email and password fields. - System must display an error for incorrect credentials. - User must be redirected to the dashboard upon successful login. - Session must be maintained after login until the user logs out. |  |

| Story ID: US-03 Story Title: Admin Login | Priority: High Estimated Hours: 3 |
| --- | --- |
| User Story: As an admin, I want to log in to a separate admin panel so that I can manage the platform. Description: This story covers the authentication of the admin user through a dedicated login interface that grants access to the admin dashboard for managing books and users. Sub User Stories: - As an admin, I want to enter my admin credentials so that I can access the admin dashboard. - As an admin, I want to see an error message if my credentials are wrong so that I am aware of the failed attempt. - As an admin, I want to be redirected to the admin dashboard upon successful login so that I can begin managing the system. Acceptance Criteria: - Admin login must be separate from user login. - System must reject invalid admin credentials with an error message. - Admin must be redirected to the admin dashboard after successful login. - Admin role must be verified before granting access to management features. |  |

| Story ID: US-04 Story Title: User Logout | Priority: Medium Estimated Hours: 2 |
| --- | --- |
| User Story: As a logged-in user or admin, I want to log out of my account so that my session is ended securely. Description: This story ensures that both users and admins can safely end their session by clicking a logout button, which clears their session and redirects them to the login page. Sub User Stories: - As a user, I want to click a logout button so that my session is terminated. - As a user, I want to be redirected to the login page after logging out so that my account is secure. Acceptance Criteria: - A logout button must be visible in the navigation/header. - Session must be cleared upon logout. - User must be redirected to the login page after logging out. - Accessing protected pages after logout must redirect back to login. |  |

| Story ID: US-05 Story Title: Database Setup for Users | Priority: High Estimated Hours: 5 |
| --- | --- |
| User Story: As a developer, I want to set up the user database so that user information is stored and managed properly. Description: This story covers the technical setup of the user database schema, including defining table structure, fields, and ensuring passwords are stored securely using hashing. Sub User Stories: - As a developer, I want to create a users table with fields like ID, name, email, password, and role so that user data is structured. - As a developer, I want to ensure passwords are stored securely (hashed) so that user data is protected. Acceptance Criteria: - Users table must include fields: ID, name, email, password (hashed), and role. - Passwords must be hashed before being stored in the database. - Database must enforce unique email constraint. - Admin and user roles must be distinguishable in the database. |  |

Structured Specifications

US-01.1: User fills in registration form

| Type | Specification |
| --- | --- |
| Functional | The registration form must contain fields for name, email, and password. |
| Functional | All fields must be marked as required and must not be left empty on submission. |
| UX | Each field must display an inline error message if left blank or filled incorrectly. |

US-01.2: Input validation on registration

| Type | Specification |
| --- | --- |
| Functional | The system must validate that the email entered follows a correct email format (e.g., user@example.com). |
| Functional | The password must be at least 8 characters long and must be rejected if shorter. |
| UX | Validation errors must appear immediately below the relevant field without reloading the page. |

US-01.3: Registration confirmation message

| Type | Specification |
| --- | --- |
| Functional | The system must display a success message upon successful account creation. |
| Functional | Duplicate email addresses must be rejected with an appropriate error message. |
| UX | The confirmation message must be clearly visible and distinct from error messages. |

US-02.1: User enters login credentials

| Type | Specification |
| --- | --- |
| Functional | The login form must include email and password fields. |
| Functional | The system must verify the entered credentials against stored user records. |
| UX | The password field must mask the characters as they are typed. |

US-02.2: Login error handling

| Type | Specification |
| --- | --- |
| Functional | The system must display a clear error message if the email or password is incorrect. |
| Functional | The system must not specify which field is wrong to prevent credential enumeration. |
| Performance | The login response must be returned within 2 seconds of form submission. |

US-02.3: Redirect after successful login

| Type | Specification |
| --- | --- |
| Functional | Upon successful login, the user must be redirected to the home/dashboard page. |
| Functional | The session must be maintained after login and persist until the user logs out. |
| UX | The dashboard must load with the user's name visible in the navigation bar. |

US-03.1: Admin enters login credentials

| Type | Specification |
| --- | --- |
| Functional | The admin login page must be separate from the user login page. |
| Functional | The system must verify admin credentials against the admin records in the database. |
| UX | The admin login page must be clearly labeled to distinguish it from the user login. |

US-03.2: Admin login error handling

| Type | Specification |
| --- | --- |
| Functional | The system must reject invalid admin credentials and display an error message. |
| Functional | The admin role must be verified in the database before granting dashboard access. |
| Performance | Admin login response must be returned within 2 seconds of form submission. |

US-03.3: Admin redirected to dashboard

| Type | Specification |
| --- | --- |
| Functional | Upon successful login, the admin must be redirected to the admin dashboard. |
| Functional | Only users with admin role must be allowed to access admin panel routes. |
| UX | The admin dashboard must display an overview panel with management options upon login. |

US-04.1: User clicks logout button

| Type | Specification |
| --- | --- |
| Functional | A logout button must be visible and accessible from the navigation bar at all times. |
| Functional | Clicking the logout button must immediately terminate the current user session. |
| UX | The logout button must be clearly labeled and easy to locate in the interface. |

US-04.2: Session cleared and redirect on logout

| Type | Specification |
| --- | --- |
| Functional | All session data must be cleared from the server and browser upon logout. |
| Functional | The user must be redirected to the login page immediately after logout. |
| Performance | Logout must complete and redirect within 1 second of clicking the button. |